## Slide 1
Life Cycle
& 3rd Party Tools

## Slide 2
Authenticate & Automate
AI-driven voice and IVR automation platform that streamlines customer service by automating routine tasks, enhancing efficiency, and improving customer experiences.
WaveIX AI Agent
Active Opportunities:
Custom Ink
Leslie
Redroof Inc.
TiVo
Mint Mobile
Pipeline Opportunities :
Transcard
WaveIX Translate
Active Opportunities:
Red Roof Inn
Pipeline Opportunities :
Modivcare,
Saferide
UPS
Transcard
Lyft
Square Trade
Mercedes Benz

## Slide 3
Mint Mobile – WaveIXP Agent AI
PROGRESS UPDATE
Additional requested urls are whitelisted WaveIXP AI needs to verify and confirm.
Standard plan for WaveIX translate reviewed and finalized with little tweaks on 6/12
AMP Session with WaveIXP is done 9/12.
Template for WaveIX AIP Agent was shared and need some tweaks
NEXT STEPS
Setup Regular Kick-Offs
Telephony & Backend System integration.
Key Risks – Description | Impact | Resolution Action / Risk Mitigation | New Target Due Date | Owner(s) | Status
Delayed Implementation | Bad impact on client in terms of implementation expertise | Parloa engaged on top priority to devise solution. | TBD | WaveiX | In-Progress
Project Manager | Project Oversight
Sinnan Khan | Ahsan Tirmizi Zeeshan Ahmed
Critical Milestones | Due Date | Owner(s) | Status
Demo | 11/20 | Wave IX | Completed
Kick Off | 11/20 | Wave IX | Completed
Discovery | 11/25 | Wave IX | Completed
Telephony Integration | TBD | Wave IX | In Progress
Back-end system integration | TBD | Wave IX | To-do
Testing & Pre Go-:Live | TBD | Operations | To-do
Go-:Live | TBD | Operations | To-do

## Slide 4
RedRoof Inn – WaveIXF AI Agent
PROGRESS UPDATE
Retro Listen mode was requested to WaveiX AI agent for listening 500 calls on the box space.
Ibex has provisioned 500calls to WaveiX AI agent
Seeking updates from Partner
NEXT STEPS
We will follow-up with WaveiX AI agent next week 12/9.
Key Risks – Description | Impact | Resolution Action / Risk Mitigation | New Target Due Date | Owner(s) | Status
Project Manager | Project Oversight
Sinnan Khan | Ahsan Tirmizi Zeeshan Ahmed
Critical Milestones | Due Date | Owner(s) | Status
Initial Demo to Client | 08/25/2024 | Owner / Wave iX | Completed
Platform Admin Access | 09/05/2024 | Owner / PMO | Completed
Retro Listen Mode | 11/25 | Wave IX Team | Completed
Listen Mode Analysis | TBD | WaveIX AI Agent | To-do
Performance Review and Evaluation | TBD | WaveIX AI Agent | To-do
Intent identification and Automation | TBD | WaveIX AI Agent | To-do

## Slide 5
Custom Ink – WaveIXF AI Agent
PROGRESS UPDATE
A custom demo environment is handed over to CI.
Client will review and share feedback
Working on finalizing SOW
NEXT STEPS
Client feedback awaited.
After approval start working on intent automation.
Key Risks – Description | Impact | Resolution Action / Risk Mitigation | New Target Due Date | Owner(s) | Status
Project Manager | Project Oversight
Sinnan Khan | Ahsan Tirmizi Zeeshan Ahmed
Critical Milestones | Due Date | Owner(s) | Status
Initial Demo to Client | 07/18/2024 | Owner / PMO | Completed
Platform Admin Access (client denied access) | - | Owner / PMO | N/A
Enable Listen Mode | 09/09/2024 | Wave IX Team | Completed
Present Listen Mode Data and Automation options | 10/08/2024 | Eric | Completed
Get approval to implement Automation | 11/18 | Client / PMO | Completed
Custom Demo Provision to CI | 12/1 | Wave IX Team | Completed
SOW Finalization | TBD | Client | To-do

## Slide 6
TiVo – WaveIXP AI Agent
PROGRESS UPDATE
API access provisioned for Ibex WaveIX team. QnA call with TiVO on 12/12.
TiVo IVR Flow are shared .
Working on FAQ’s.
NEXT STEPS
Key Risks – Description | Impact | Resolution Action / Risk Mitigation | New Target Due Date | Owner(s) | Status
CGC raised a concern of multiple duplicate records in reporting due to call deflection. | Reporting issues | CGC will keep participant ID same and wont change without informing Insight team Insight team will filter our the call legs with said participant ID. |  |  | Resolved
Project Manager | Project Oversight
Sinnan Khan | Ahsan Tirmizi Zeeshan Ahmed
Telephony & Backend System integration.
Critical Milestones | Due Date | Owner(s) | Status
Demo | 8/20 | Wave IX | Completed
Kick Off | 11/20 | Wave IX | Completed
Discovery | 11/25 | Wave IX | Completed
Telephony Integration | TBD | Wave IX | In Progress
Back-end system integration | TBD | Wave IX | To-do
Testing & Pre Go-:Live | TBD | Operations | To-do
Go-:Live | TBD | Operations | To-do

## Slide 7
Leslie – WaveIXF AI Agent
PROGRESS UPDATE
Done with the listening mode by 11/25
Pavel is working on the data analysis with Stephen Kelly.
NEXT STEPS
Key Risks – Description | Impact | Resolution Action / Risk Mitigation | New Target Due Date | Owner(s) | Status
 |  |  |  |  | Resolved
Project Manager | Project Oversight
Sinnan Khan | Ahsan Tirmizi Zeeshan Ahmed
Critical Milestones | Due Date | Owner(s) | Status
Demo | TBD | WaveIX | Completed
SOW and Contract Negotiation | TBD | WaveIX | Completed
Technical Discussion | TBD | WaveIX /Client/PMO | Completed
Telephony Integration | TBD | PMO/Client | Completed
Enable Listen mode, Translate | 11/14 – 11/25 | WaveIX AI Agent | Completed
Performance Measurement | 12/9 | WaveIX | In Progress
Intent identification and Automation | TBD | PMO/Client | To-Do
Follow up call with Pavel on 12/9.

## Slide 8
Leslie – WaveIXP AI Agent
PROGRESS UPDATE
Scoping Call done with WaveIXP team on setting up AMP on Leslie’s Pool by 12/9.
WaveIXP is working on the scoping before start integration discussion.
NEXT STEPS
Key Risks – Description | Impact | Resolution Action / Risk Mitigation | New Target Due Date | Owner(s) | Status
 |  |  |  |  | Resolved
Project Manager | Project Oversight
Sinnan Khan | Ahsan Tirmizi Zeeshan Ahmed
Follow up call with vendor on Weekly meet up.
Critical Milestones | Due Date | Owner(s) | Status
Demo | 11/20 | Wave IX | Completed
Kick Off | 11/20 | Wave IX | Completed
Discovery | 12/16 | Wave IX | In Progress
Telephony Integration | TBD | Wave IX | To-do
Back-end system integration | TBD | Wave IX | To-do
Testing & Pre Go-:Live | TBD | Operations | To-do
Go-:Live | TBD | Operations | To-do

## Slide 9
RedRoof Inn – WaveIX Translate
PROGRESS UPDATE
Automation for “Guest Relations”, forward reservations calls to the reps.
Looking for a way to segregate PCI and Non-PCI call. Rengie proposed a solution, which needs to be reviewed by client.
Sample (10) transcripts to share with WaveIX Translate.
NEXT STEPS
Follow up with Client next week.
Key Risks – Description | Impact | Resolution Action / Risk Mitigation | New Target Due Date | Owner(s) | Status
Project Manager | Project Oversight
Sinnan Khan | Ahsan Tirmizi Zeeshan Ahmed
Critical Milestones | Due Date | Owner(s) | Status
Demo |  |  | Completed
Discovery | TBD | WaveIX | In Progress
Telephony Integration | TBD | PMO/WaveIX/Client | Not Started
Go-Live | TBD | PMO/Client | Not Started
Training | TBD | WaveIX Translate | To-do

## Slide 10
Conifer – Wave IX Accent Localization
PROGRESS UPDATE
Pilot in Progress
Work performance data and feedback has been shared with Wave IX Accent team.
Wating for the Feedbackl.
NEXT STEPS
Pilot to complete EO2024
Preserve also under consideration.
Key Risks – Description | Impact | Resolution Action / Risk Mitigation | New Target Due Date | Owner(s) | Status
Project Manager | Project Oversight
Sinnan Khan | Ahsan Tirmizi Zeeshan Ahmed
Critical Milestones | Due Date | Owner(s) | Status
Vendor Communication | Jan 2024 | PMO / MT | Completed
Testers Alignment | 09/01/2024 | PMO | Completed
Test Stations Setup | 09/02/2024 | PMO / ITFS | Completed
AL App Deployment | 09/02/2024 | ITFS | Completed
Get approval to implement | 09/02/2024 | CS | Completed
Initiate Pilot | 09/04/2024 | CS / PMO / Wave IX | Completed
Results Analsys | 12/31 | CS / PMO / Wave IX | In-Progress

## Slide 11
UHC – Wave IX Accent Preservation
PROGRESS UPDATE
Client agrees to have Preserve mode deployed on the Production (No Pilot)
Installation on PH (Davao, Bohol) done on around 144 Workstations.
Weekly Monitoring session with Vendor and Ops for the progress.
NEXT STEPS
Monitoring the performance.
Key Risks – Description | Impact | Resolution Action / Risk Mitigation | New Target Due Date | Owner(s) | Status
Project Manager | Project Oversight
Sinnan Khan | Ahsan Tirmizi Zeeshan Ahmed
Critical Milestones | Due Date | Owner(s) | Status
Demo to the Client | 11/25 | WaveIX/Client | Completed
Client Approval | 11/25 | Client | Completed
Testing (Pilot) | 11/28 | WaveIX | Completed
Deployment | 12/3 | WaveIX | Completed
Monitoring | 12/13 | WaveIX | In-Progress

## Slide 12
Other 3rd Party Tools
3rd Party Partner | Wave iX Solution | Description
Envoy Visitor | Not under Wave iX | Envoy Visitors is a cloud based electronic visitor management system that streamlines the check-in process, enhancing security and visitor experience by digitizing sign-ins and tracking in workplaces.

## Slide 13
Envoy – Electronic Visitor Management Solution
PROGRESS UPDATE
A digital replacement of conventional paper based system.
Initially deployed to 4 ibex sites last year as part of Google VoVo audit.
It was planned to expand to other sites in future as well.
Currently we are using Premium licenses.
Amazon compliance audit also mandated to use EVMS on all amazon sites.
We have reviewed and opted for its Enterprise version due to more security features.
Pricing approval in progress.
Licenses and equipment procured
NEXT STEPS
Start deployment.
Key Risks – Description | Impact | Resolution Action / Risk Mitigation | New Target Due Date | Owner(s) | Status
Hardware availability in PH and PK | Delay | Needs to be hand carried from US | TBD | PMO / Procurement | Pending
Project Manager | Project Oversight
Sinnan Khan | Ahsan Tirmizi Zeeshan Ahmed
Critical Milestones | Due Date | Owner(s) | Status
Initiate Vendor Communication | March 2024 | PMO / Procurement | Completed
Feature and Pricing Review | April 2024 | PMO / Procurement / Compliance | Completed
Pricing Negotiation | July 2024 | Procurement | Completed
Gather Site and Regional Approvals | August 2024 | PMO | Completed
Gather Management Approval | September 2024 | Procurement | Completed
Place Orders | October 2024 | Procurement | Completed
Deployment | December 2024 | PMO / ITFS | Pending
3rd Party Tools

## Slide 14
Thank you.